**Project Name: Abhee Smart Homes**

**Activities:**

**Designing: Pavan Kalyan**

Tasks worked today: Completed the errors of responsive view.

worked for the Logos for the demo site.

Impediments:

Tasks Planed for Tomorrow Need to design a new template for Charvikent.

**Developer 1: Raju Bandi**

Tasks worked today:

Change Password

Map

Impediments:

Tasks Planed for Tomorrow: Map on server and Rest call for get quotation.

**Develop 2: Leela Krishna P**

Tasks worked today: Monitoring list by admin and branch head.

Impediments:

Tasks Planed for Tomorrow: Monitoring tasks and its permissions.

**Develop 3: Yamuna**

Tasks worked today:

Saved the data into history logs in task page.

Tracked the history in service request.

Testing bugs fixed.

Tasks Planed for Tomorrow: Sending mails when task status is changed.

**Testing: Mahesh**

Tasks worked Today:

Manual Testing on Abhee site registration page.

Automation on Abhee site registration page.

Impediments:

Tasks Planed for Tomorrow:

New build version manual and automation testing.